TruthBounty

Initial Milestones Offering (IMO)

Seedify Prediction Markets Hackathon

Shortlisted Project

The First Cross-Platform Reputation Protocol for Prediction Markets

Total Fundraise: $500,000 USD

Token: $TBT (BEP-20 on BNB Chain)

hello@truthbounty.xyz | truthbounty.xyz

## Important Notice

Domain names and websites referenced in this document (truthbounty.xyz, docs.truthbounty.xyz, etc.) are subject to acquisition. If the specified domains are not available at time of deployment, alternative domain names may be used with equivalent functionality and structure.

# Table of Contents

1. Project Information

2. Team Lead Contact

3. KYC Members (Management Level)

4. Technical Oversight

5. Executive Summary

6. Milestone Roadmap Overview

7. Interpretation of Milestone Metrics

8. Upfront Raise: Token Deployment & Platform Launch

9. M1: Multi-Platform Production Deployment

10. M2: Copy Trading & Community Growth

11. Platform Integrations

12. Risk Disclosures

# 1. Project Information

| Field | Details |
| --- | --- |
| Project Name | TruthBounty |
| Project Category | [X] Prediction Markets |
| Company Name | TruthBounty |
| Company Address | 4Y Residence, Oke Arapasopo, Oyo, Nigeria |
| Total Fundraise Target | $500,000 USD |
| Token Ticker | $TBT |
| Token Standard | BEP-20 |
| Blockchain | BNB Chain |
| Document Version | 1.0 (Seedify Compliant) |
| Last Updated | 2026-01-10 |

## Project Links

| Field | Details |
| --- | --- |
| Website | https://truthbounty.xyz |
| Documentation | https://docs.truthbounty.xyz |
| Twitter/X | https://twitter.com/TruthBounty |
| Discord | https://discord.gg/truthbounty |
| Telegram | https://t.me/truthbounty |
| GitHub | https://github.com/truthbounty |
| Email | hello@truthbounty.xyz |

# 2. Team Lead Contact

| Field | Details |
| --- | --- |
| Name | Onatola Timilehin Faruq |
| Role | CEO / Founder |
| Email | onatolafaruq@gmail.com |
| Telegram | @onatolafaruq |

# 3. KYC Members (Management Level)

| # | Full Name | Role | Time Commitment |
| --- | --- | --- | --- |
| 1 | Onatola Timilehin Faruq | CEO / Founder | 40 hours/week |
| 2 | Fagbenro Mustapha | Marketing | 40 hours/week |
| 3 | Opabode Mujeeb | Frontend/Design Engineer | 40 hours/week |
| 4 | Adegoroye Promise | Community Lead | 40 hours/week |

# 4. Technical Oversight

| Field | Details |
| --- | --- |
| Smart Contract Development | Engineering team under direct supervision of Founder |
| Security Decisions | Founder oversight with external auditor engagement at M3 |
| Technical Architecture | Frontend/Design Engineer (Opabode Mujeeb) with Founder review |
| Infrastructure Management | Engineering team with Founder approval for critical changes |

# 5. Executive Summary

TruthBounty is a cross-platform reputation protocol for prediction markets that solves a critical problem: traders have no portable way to prove their track record. Performance on Polymarket means nothing on PancakeSwap Prediction. Every platform is a fresh start with zero reputation portability.

Our Solution:

• Aggregate trader performance data across 10+ prediction market platforms

• Calculate statistically-validated TruthScores using Wilson Score confidence intervals

• Issue Soulbound NFTs that evolve with verified performance

• Enable copy trading of top-ranked experts with risk management

Why Wilson Score?

A trader with 90% win rate on 10 bets receives a lower score than one with 67% win rate on 1,200 bets because sample size matters. This statistical rigor separates genuine skill from luck.

Built for BNB Chain:

Leveraging low gas fees (~$0.10-0.30 per transaction) and high throughput (2-3 second blocks) for seamless on-chain verification and real-time copy trading infrastructure.

# 6. Milestone Roadmap Overview

Total Number of Milestones: 5 (Upfront Raise + 4 Milestones)

Total Timeline: 7 months from fundraise close

Total Fundraise: $500,000 USD

## Milestone Distribution Table

| Phase | Title | Deadline | Funds % | Funds $ | Token Vest % | Duration |
| --- | --- | --- | --- | --- | --- | --- |
| Upfront Raise | Token Deployment & Platform Launch | 2026-02-15 | 20% | $100,000 | 20% | 4 weeks |
| M1 | Multi-Platform Production Deployment | 2026-03-31 | 20% | $100,000 | 20% | 6 weeks |
| M2 | Copy Trading & Community Growth | 2026-05-15 | 20% | $100,000 | 20% | 6 weeks |
| M3 | Mainnet Smart Contracts & Security | 2026-07-07 | 20% | $100,000 | 20% | 7 weeks |
| M4 | Ecosystem Scale & DAO Governance | 2026-08-20 | 20% | $100,000 | 20% | 6 weeks |
| TOTAL |  |  | 100% | $500,000 | 100% | 29 weeks |

# 7. Interpretation of Milestone Metrics

Throughout this document, numeric targets such as user counts, transaction volumes, uptime percentages, and response times serve as indicative benchmarks to demonstrate functional readiness and market traction. These targets are not strict pass/fail thresholds.

Milestone completion is assessed based on:

• Delivery of core functional capabilities described in each milestone

• Good faith progress toward technical and product objectives

• Materiality of any deviations from stated targets

A deviation from a numeric target is considered material only if it prevents the core functionality of the milestone from being delivered.

Non-material changes include:

• UX refinements or architectural improvements

• Substitution of equivalent platforms, APIs, tools, or service providers

• Technical optimizations that preserve intended outcomes

• Progressive or partial completion that materially advances the project

External dependencies (auditors, API providers, indexers, infrastructure services) that cause delays do not prevent milestone completion if the team has acted in good faith and delivered all items within its control.

Market factors including token price, fully diluted valuation, liquidity depth, trading volume, and market sentiment are explicitly excluded from milestone evaluation.

# 8. Upfront Raise: Token Deployment & Platform Launch

| Field | Value |
| --- | --- |
| Milestone Number | Upfront Raise (20% Initial Release) |
| Milestone Title | Token Deployment & Initial Platform Launch |
| Start Date | 2026-01-20 (Post-fundraise) |
| Deadline | 2026-02-15 23:59 UTC |
| Timeline Duration | 26 days |
| Recommended Buffer | +7 days |
| Dependencies | None (first milestone) |

## Funding Allocation

Percentage of Total Raise: 20%

Dollar Amount: $100,000 USD

Justification: The upfront funding enables token deployment on BNB Chain, establishment of initial DEX liquidity, production infrastructure costs, and team operations during the critical launch phase as we transition from testnet to mainnet.

## Detailed Budget Breakdown

| Expense Category | Amount | % of Milestone | Justification |
| --- | --- | --- | --- |
| Token Deployment & Verification | $8,000 | 8% | BEP-20 contract deployment, BscScan verification, gas fees |
| Initial DEX Liquidity | $25,000 | 25% | PancakeSwap V3 pool seeding (paired with BNB/USDT) |
| Infrastructure (3 months) | $15,000 | 15% | AWS servers, CDN, domains, API services, database hosting |
| Team Operations (1.5 months) | $30,000 | 30% | Salaries for 3 full-time team members during launch phase |
| Marketing & Launch | $12,000 | 12% | Announcement campaigns, community building, design assets |
| Legal & Compliance | $5,000 | 5% | Basic legal structure, terms of service, privacy policy |
| Contingency | $5,000 | 5% | Emergency buffer for unexpected costs |
| TOTAL | $100,000 | 100% |  |

## Description

Overview

The Upfront Raise phase establishes the foundational infrastructure for TruthBounty. This milestone delivers the token deployment on BNB Chain and establishes initial trading liquidity to enable public participation.

What Will Be Delivered:

Token Deployment:

• $TBT BEP-20 token deployed on BNB Chain

• Standard ERC-20 functionality (transfer, approve, transferFrom)

• Contract verified on BscScan with public source code

• GitHub repository published with v1.0.0 release

Liquidity Establishment:

• PancakeSwap V3 liquidity pool created

• Initial liquidity funded within 48 hours of receiving upfront raise

• Public trading enabled for $TBT token

Platform Launch:

• Production website deployed at truthbounty.xyz

• Functional trader leaderboard with TruthScore rankings

• Algorithm implementation published and documented

• Platform performance optimized (Lighthouse score ~70)

Community Infrastructure:

• Discord server established with moderation

• Telegram group created and active

• Twitter account launched with announcements

• Official communication channels operational

## Completion Criteria

Total Number of Criteria: 5

Criterion 1: Token Contract Deployment

Statement: $TBT BEP-20 token contract deployed and verified on BscScan with source code publicly available

Type: [X] On-Chain Metric

Target Value/Status: Contract deployed, verified on BscScan, source code matches GitHub repository

Evidence Required:

• [X] Smart contract address + deployment transaction hash

• [X] BscScan verified contract URL screenshot (with green checkmark visible)

• [X] GitHub commit hash of deployed contract code

• [X] Screenshot uploaded to IPFS with hash recorded

Criterion 2: Token Distribution & Liquidity Preparation

Statement: Token distribution executed and liquidity addition transaction submitted to DEX within 48 hours of receiving upfront raise funds

Type: [X] On-Chain Metric

Target Value/Status: PancakeSwap V3 liquidity pool created, ~$25,000 TVL paired with BNB or USDT

Evidence Required:

• [X] Seedify fund disbursement transaction hash

• [X] Token distribution transaction hash

• [X] Liquidity addition transaction hash with timestamp

• [X] DexScreener screenshot showing TVL

Criterion 3: Production Platform Live

Statement: Production platform live at truthbounty.xyz displaying operational leaderboard with trader profiles ranked by TruthScore

Type: [X] Off-Chain with Cryptographic Proof

Target Value/Status: Website accessible, loads in <5 seconds, displays leaderboard with ~10 example trader profiles

Evidence Required:

• [X] Website homepage screenshot (with URL bar and timestamp visible)

• [X] Leaderboard page screenshot showing ranked traders

• [X] Google Lighthouse performance report

• [X] Archive.org snapshot URL

Criterion 4: GitHub Repository Published

Statement: Public GitHub repository with tagged release v1.0.0, comprehensive README, and open-source TruthScore algorithm implementation

Type: [X] Off-Chain with Cryptographic Proof

Target Value/Status: Repository public, release tag v1.0.0 created, Wilson Score algorithm code published

Evidence Required:

• [X] GitHub repository URL

• [X] Release tag v1.0.0 URL with commit hash

• [X] Screenshot of README.md

• [X] Link to Wilson Score algorithm code file

Criterion 5: Community Channels Established

Statement: Community channels operational on Discord and Telegram with active moderation and announcement posts

Type: [X] Off-Chain with Cryptographic Proof

Target Value/Status: Discord server with ~3 channels, Telegram group with pinned welcome message, at least 1 announcement

Evidence Required:

• [X] Discord invite link with screenshot of server structure

• [X] Telegram group link with screenshot of welcome message

• [X] Screenshots of first announcements in each channel

• [X] Twitter announcement URLs

## Risk Disclosures

Overall Risk Profile: Operationally manageable

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| BNB Chain Network Congestion | Medium | Medium | Schedule deployment during off-peak hours, allocate 3x normal gas budget, monitor BscScan gas tracker |
| Low Initial Trading Volume | Medium | Low | Pre-launch marketing campaigns, coordinate with market makers, liquidity mining incentives |
| Smart Contract Vulnerability Discovery | Low | High | Contract code based on audited OpenZeppelin standards, multiple internal security reviews |

# 9. M1: Multi-Platform Production Deployment

| Field | Value |
| --- | --- |
| Milestone Number | M1 |
| Milestone Title | Multi-Platform Production Deployment |
| Start Date | 2026-02-16 |
| Deadline | 2026-03-31 23:59 UTC |
| Timeline Duration | 43 days |
| Recommended Buffer | +7 days |
| Dependencies | [X] Depends on: Upfront Raise completion |

## Funding Allocation

Percentage of Total Raise: 20%

Dollar Amount: $100,000 USD

Justification: This funding enables production hardening of platform integrations with six major prediction market platforms, comprehensive API development, algorithm deployment, and initial user acquisition campaigns to validate product-market fit.

## Detailed Budget Breakdown

| Expense Category | Amount | % of Milestone | Justification |
| --- | --- | --- | --- |
| Development (2 engineers x 1.5 months) | $45,000 | 45% | Production hardening, edge case handling, monitoring systems |
| Infrastructure & Hosting | $15,000 | 15% | Scaled servers, CDN, database optimization, backup systems |
| API Costs & Rate Limits | $10,000 | 10% | Third-party API subscriptions, The Graph query costs |
| Documentation & Design | $12,000 | 12% | Technical docs, API documentation, UI polish, branding |
| Marketing & User Acquisition | $13,000 | 13% | Community campaigns, influencer outreach, content creation |
| Contingency | $5,000 | 5% | Unexpected technical challenges, API changes |
| TOTAL | $100,000 | 100% |  |

## Description

Overview

This milestone validates TruthBounty's core value proposition: reliable cross-platform trader reputation data. We deploy and verify production integrations with six major prediction market platforms, each returning real-time trader performance data.

Platform Integrations (6 platforms):

| Platform | Chain | Category | Data Source |
| --- | --- | --- | --- |
| Polymarket | Polygon | Event-based predictions | Gamma API |
| PancakeSwap Prediction | BNB Chain | BNB/USD price predictions | The Graph subgraph |
| Limitless Exchange | Base | Hourly/daily crypto predictions | REST API |
| Overtime Markets | Optimism | Sports betting markets | REST API |
| Azuro Protocol | Polygon | Sports betting via liquidity pools | The Graph subgraph |
| SX Bet | Polygon | Sports and event predictions | REST API |

TruthScore Algorithm Implementation:

• Production deployment of Wilson Score-based reputation algorithm

• Full documentation with mathematical formulas

• Open-source code allowing community verification

• Worked examples demonstrating calculations

Platform Reliability:

• High-availability infrastructure with 99%+ uptime target

• Monitoring and alerting systems for proactive issue detection

• Backup systems and failover mechanisms

• Performance optimization for <5 second API response times

## M1 Completion Criteria

Total Number of Criteria: 6

Criterion 1: Platform Uptime

Statement: Production platform at truthbounty.xyz achieves high uptime (target: ~99%) over 14 consecutive days

Type: [X] Off-Chain with Cryptographic Proof

Target: ~99% uptime measured by third-party monitoring service

Criterion 2: Multi-Platform API Integration

Statement: Live API endpoints operational for ~6 prediction market platforms with responsive performance

Type: [X] Off-Chain with Cryptographic Proof

Target: <5 second average response time for ~95% of requests

Criterion 3: Leaderboard Functionality

Statement: Leaderboard displaying ranked traders with TruthScores calculated correctly

Type: [X] Off-Chain with Cryptographic Proof

Target: ~100 ranked traders with verified Wilson Score calculations

Criterion 4: User Registration

Statement: Platform demonstrates initial user adoption with on-chain registration

Type: [X] On-Chain Metric

Target: ~100 unique wallet addresses registered

Criterion 5: Algorithm Open Source

Statement: TruthScore algorithm source code published on GitHub with comprehensive documentation

Type: [X] Off-Chain with Cryptographic Proof

Criterion 6: Platform Integration Health Monitoring

Statement: Integration health monitoring dashboard operational showing real-time status

Type: [X] Off-Chain with Cryptographic Proof

# 10. M2: Copy Trading & Community Growth

| Field | Value |
| --- | --- |
| Milestone Number | M2 |
| Milestone Title | Copy Trading & Community Growth |
| Start Date | 2026-04-01 |
| Deadline | 2026-05-15 23:59 UTC |
| Timeline Duration | 45 days |
| Recommended Buffer | +7 days |
| Dependencies | [X] Depends on: M1 completion |

## Funding Allocation

Percentage of Total Raise: 20%

Dollar Amount: $100,000 USD

Justification: This funding enables development of the copy trading system (the platform's core value proposition), real-time infrastructure for notifications, mobile optimization, and user growth campaigns to scale from 100 to 250 active users.

## Detailed Budget Breakdown

| Expense Category | Amount | % of Milestone | Justification |
| --- | --- | --- | --- |
| Development (3 engineers x 1.5 months) | $50,000 | 50% | Copy trading logic, WebSocket infrastructure, mobile optimization |
| Real-Time Infrastructure | $12,000 | 12% | WebSocket servers, Redis message queue, push notification service |
| Database Scaling | $8,000 | 8% | PostgreSQL optimization, read replicas, connection pooling |
| Notification Services | $5,000 | 5% | Telegram bot API, email service (SendGrid), push notifications |
| Marketing & User Growth | $20,000 | 20% | User acquisition campaigns, influencer partnerships, content |
| Contingency | $5,000 | 5% | Unexpected technical challenges, infrastructure scaling |
| TOTAL | $100,000 | 100% |  |

## Description

Overview

This milestone transforms TruthBounty from a passive reputation tracker into an active trading tool. Users can follow top-ranked TruthScore traders and automatically track simulated positions, building confidence before committing real capital in M3.

Copy Trading System:

Follow/Unfollow Functionality:

• One-click following of any ranked trader

• Wallet signature confirmation for authenticity

• Real-time follow list updates

• Instant UI feedback on actions

Simulated Position Tracking:

• Automatic recording when followed traders make bets

• Simulated copy trades for all followers

• No real capital required at this stage

• Full position history maintained

Portfolio Dashboard:

• Aggregate profit/loss across all copied traders

• Detailed breakdowns by platform and trader

• Performance metrics and statistics

• Visual charts showing P&L trends

Real-Time Notification System:

• WebSocket infrastructure for instant alerts

• Notifications when followed traders make moves

• Target latency: <5 seconds from bet to notification

• Multi-channel support (web, email, Telegram)

## Why Simulated Trading First?

Simulated trading serves two critical purposes:

1. User Validation

• Users can validate TruthScore rankings against real outcomes

• Build confidence in the system before risking capital

• Learn how copy trading works risk-free

• Evaluate trader performance over time

2. System Optimization

• Gather extensive data on trading patterns

• Identify edge cases and potential issues

• Optimize algorithms before mainnet deployment

• Build evidence of system reliability for M3

Community Growth Strategy:

Target: Scale from approximately 100 to 250 registered users

This growth demonstrates continued product-market fit, organic user interest in copy trading features, and a foundation for mainnet launch in M3.

## M2 Completion Criteria

Total Number of Criteria: 6

Criterion 1: Follow/Unfollow Functionality

Statement: Users can follow and unfollow traders via UI with actions confirmed via on-chain transaction or signed message

Type: [X] On-Chain Metric

Criterion 2: Simulated Copy Trades Recorded

Statement: ~500 simulated trades recorded with complete audit trail (timestamps, amounts, outcomes)

Type: [X] Off-Chain with Cryptographic Proof

Criterion 3: Portfolio Dashboard P&L Accuracy

Statement: Portfolio dashboard displays P&L calculations with high accuracy (+/-0.1% tolerance)

Type: [X] Off-Chain with Cryptographic Proof

Criterion 4: Real-Time WebSocket Notifications

Statement: Real-time notifications delivered with <=5 second latency for ~95% of events

Type: [X] Off-Chain with Cryptographic Proof

Criterion 5: Mobile Performance Optimization

Statement: Mobile interface achieves ~75 on Google Lighthouse Performance metric

Type: [X] Off-Chain with Cryptographic Proof

Criterion 6: User Growth with On-Chain Verification

Statement: ~250 unique wallet addresses registered by M2 deadline (cumulative)

Type: [X] On-Chain Metric

# 11. Platform Integrations

TruthBounty aggregates reputation data from 6+ prediction market platforms in M1, creating a unified view of trader performance across the ecosystem.

| Platform | Blockchain | Category | Data Source |
| --- | --- | --- | --- |
| Polymarket | Polygon | Event-based predictions | Gamma API |
| PancakeSwap Prediction | BNB Chain | BNB/USD price predictions | The Graph subgraph |
| Limitless Exchange | Base | Hourly/daily crypto predictions | REST API |
| Overtime Markets | Optimism | Sports betting markets | REST API |
| Azuro Protocol | Polygon | Sports betting via liquidity pools | The Graph subgraph |
| SX Bet | Polygon | Sports and event predictions | REST API |

## Why These Platforms?

• Polymarket: Largest prediction market by volume, diverse event categories

• PancakeSwap Prediction: Most active on-chain price prediction market

• Limitless Exchange: Growing Base ecosystem integration

• Overtime Markets: Premier sports betting on Optimism

• Azuro Protocol: Decentralized sports odds with unique liquidity model

• SX Bet: High-volume sports and event predictions

# 12. Risk Disclosures

Overall Risk Profile: Operationally manageable

## External Dependencies

| Dependency | Type | Criticality | Fallback |
| --- | --- | --- | --- |
| BNB Chain Network | Third-party protocol | Required | Monitor status, backup deployment windows |
| PancakeSwap DEX | Third-party protocol | Preferred | Alternative BNB Chain DEX (Biswap, ApeSwap) |
| BscScan Verification | Service provider | Preferred | Manual verification, Sourcify |
| Prediction Market APIs | Third-party protocols | Required (6 of N) | Platform substitution possible |
| The Graph Protocol | Service provider | Preferred | Direct RPC calls with local indexing |
| AWS Infrastructure | Service provider | Required | Multi-region deployment, GCP backup |

## Technical Architecture

Tech Stack:

• Frontend: React.js 18, TypeScript, TailwindCSS

• Backend: Node.js 20, Express.js, PostgreSQL 15, Redis

• Smart Contracts: Solidity 0.8.20

• Deployment: AWS (EC2, RDS, S3), Cloudflare CDN

Security Measures:

• [X] Code based on audited OpenZeppelin standards

• [X] Input validation on all API endpoints

• [X] Rate limiting (100 req/min per IP)

• [X] HTTPS/TLS encryption

• [X] SQL injection prevention (parameterized queries)

• [ ] Bug bounty program (planned for M3)

• [ ] Full security audit (M3)

Open Source Commitment:

[X] Fully open source - All contract code and platform code published on GitHub (MIT License)

# Conclusion

TruthBounty solves a critical problem in prediction markets: the lack of portable, verifiable reputation. By aggregating trader performance across 6+ platforms and applying rigorous Wilson Score statistics, we create a trustworthy foundation for copy trading that benefits both skilled traders (recognition) and followers (alpha access).

The five-milestone approach ensures steady progress with clear, measurable deliverables at each stage. Our commitment to transparency, open-source development, and statistical rigor positions TruthBounty to become the leading reputation protocol in the prediction market ecosystem.

We are honored to be shortlisted for the Seedify Prediction Markets Hackathon and look forward to building the future of verifiable trading reputation on BNB Chain.

Contact Information

Team Lead: Onatola Timilehin Faruq

Email: hello@truthbounty.xyz

Website: https://truthbounty.xyz

GitHub: https://github.com/truthbounty

Twitter: https://twitter.com/TruthBounty

Discord: https://discord.gg/truthbounty

Telegram: https://t.me/truthbounty